## Slide 1: ISU Bikeshare– May1619
Advisors: Mark Kargol & Mani Mina
Team: Jeffrey Neel, Jorden Studer, Mohammad Darwish, Kaitlynn Kruse, Molly Schaeffer, Brian Anderson, and Kyle Perkins

## Slide 2: Task Responsibilities
Hardware
Brian Anderson – Team Communication Leader, Redesign Electronics
Kyle Perkins – Team Communication Leader, Redesign Electronics
Software
Jorden Studer – Team Leader, Mobile Application
Kaitlynn Kruse – Team Key Concept Holder, Mobile Application
Molly Schaeffer – Team Key Concept Holder, Web Applications
Mohammad Darwish – Team Webmaster, Web Applications
Jeffrey Neel – Team Webmaster, Hardware/Software Integration

## Slide 3: Problem Statement
Provide a bike-sharing service to Iowa State University and the Ames community
Electrical team:
  Redesign and perfect the docking system
Software team:
  Administrative web application
  User-facing web application
  User-facing mobile application

## Slide 4: What Makes Our Project Unique?
New and useful feature to Iowa State University and the city of Ames
Provide a bike-share solution below the cost of other systems
Multi-disciplinary project
Completely designed by students

## Slide 5: Conceptual Sketch
User Checks out a Bike from Bike Stand 1
Server handles the exchange
Database is updated
User Rides Bike to Destination
A time limit is given to the user per checkout
Server handles the exchange
Database is updated
User Checks in the Bike at Bike Stand 2

## Slide 6: Requirements
Functional
  The bike will unlock from the dock when a user swipes their card
  The docking stations must be simple and easily produced
  The system will keep track of who checked in/out which bikes at which docking stations
  Users can report that a bike is damaged
  Users can view all bike stations on a map on the web and mobile app
Non-Functional
  Only registered users should be able to check out a bike
  All bike transactions will be retained for a minimum of 1 year
  The check-in and check-out process should be less than 5 sec
  The map on the web and mobile apps must load within 5 sec

## Slide 7: Previous Project Content
Hardware
  Raspberry Pi code
  Bike stand
Software
  Heroku (cloud hosting)
  Admin Web App
Issues
  Web app & database down for 6 hours a day
  Unorganized hardware
  2+ GB of unorganized documentation

## Slide 8: Technical Constraints and Considerations
Hardware
  Minimal use of custom parts
  Security of the bike
  Safe housing of electronics from weather and tampering
Software
  Applications, database, and server must be easily maintained
  Compatible with different platforms
  Secure design of systems

## Slide 9: Functional Decomposition
Administrative Web Application
  View higher level details about system
  Remotely perform actions on data
User Web Application
  Register accounts using student’s information
  View information about bike stations
  Submit maintenance requests and contact forms
Android Application
  View all bike stations on map
  View information about individual stations and bike numbers
  Submit maintenance requests for bikes and docks

## Slide 10: Functional Decomposition (Cont.)
Raspberry Pi Application
  Send/Receive commands from central server
  Process commands in real time
Hardware
  Reduce amount of components, while maintaining functionality
  Use out-of-the-box components for reliability

## Slide 11: Potential Risks and Mitigation
Security of Sensitive Information
Limit how much sensitive data is in our environment
Coordination Between Multiple Groups
Only allow other groups to access things they need or test access
Timeline
Ordering parts, getting them in, and testing
Strict deadlines
Communication will be a number one priority to ensure each group has accurate information concerning the project
Implementing security measures to protect data
building tests as code is being developed.

## Slide 12: Project Schedule (Fall Semester)
Nov 2015
Circuit Design
Google Maps Prototype in Android App
Dec 2015
Hardware Connected
Troubleshooting/Testing
Server Setup
Continue Web Application Code
Oct 2015
Gathered Requirements
Worked on Documentation
Sept 2015
Evaluated Project Status
Met With Multi-Disciplinary Groups
Finalized Design Document and Project Plan
Android app forms and integration with the database

## Slide 13: Project Schedule (Spring Semester)
Hardware Working Completely
More Advance Prototypes of Android and Web Applications
Jan 2016
API Communication from Dock to Server
March 2016
PCB Design Complete and Sent in for Manufacturing
April 2016
Testing Plan Executed
Working Web and Android Applications
Develop Testing Plan

## Slide 14: Status of Web Applications
Admin
  Html and CSS complete
  Development of Django backend
  Connects to database

## Slide 15: Status of Android Application
Android application GUI
Google Map integration into prototype Android application
  Custom Markers based on Docks Available
Forms connected with Database
All Docks Available
3/4 Docks Available
1/4 Docks Available
Half Docks Available
No Docks Available

## Slide 16: Status of Hardware
Circuit design
All of the hardware necessary for the new docking station has been received
The hardware is mostly connected and integrated with the docking station
  In troubleshooting phase

## Slide 17: Hardware Design

## Slide 18: Hardware: Before and After
Before
After

## Slide 20: Resource Estimate
Resource | Estimated Cost
Raspberry Pi | $40
Memory Card | $15
Relay | $10
Card Reader | $115
Power Supply | $30
LED Strip | $70
Display | $40
Solenoid | $30
Total | $350

## Slide 21: Test Plan
Heating and Cooling tests have already been done with the hardware to ensure it will work in Iowa weather
Django unit testing to validate requirements
Android unit testing

## Slide 22: Plan for Next Semester
Implement quick “plug-and-play” connections for docking hardware
Implement plan for mass production of software on Raspberry Pi’s
Communications from docking station to server
Finish Admin and Web Applications
Finish Android Application
Complete and execute our testing plan

## Slide 23: Questions?